### -PRODUCT REQUIREMENT DOCUMENT

# AI Module & Ebook Creation

ThinkerLab Library Improvement

Product promise Cukup berikan topik. AI membantu melakukan riset, menyusun struktur belajar, menulis isi, memeriksa kualitas, dan menghasilkan modul atau ebook yang siap dibaca serta dipublikasikan ke Library.

| Field | Detail |
| --- | --- |
| Product area | ThinkerLab Library |
| Version | PRD v0.1 |
| Status | Draft for alignment |
| Owner | Product Team |
| Target users | Creator, subject-matter expert, educator, content team, reader |
| Target release | MVP, to be confirmed after technical discovery |

## Executive decision needed

Setujui positioning sebagai AI-assisted publishing workflow, bukan one-click content generator tanpa kontrol.

Setujui MVP berfokus pada sourced research, outline approval, editable draft, quality check, dan Library publishing.

Tentukan provider model AI, sumber web yang diizinkan, dan budget generation sebelum scope lock.

# 1. Background & Problem

Library saat ini diposisikan sebagai tempat belajar UI/UX melalui module dan material. Namun proses membuat materi baru masih menuntut creator melakukan riset, menyusun kurikulum, menulis, mengedit, mendesain struktur, dan mem-publish secara terpisah. Hambatan ini memperlambat pertumbuhan katalog dan membuat kualitas materi tidak konsisten.

| Problem | Impact |
| --- | --- |
| Riset tersebar dan memakan waktu | Creator sulit memulai dan berisiko memakai sumber lemah atau usang. |
| Topik belum otomatis menjadi learning structure | Materi cenderung berupa artikel panjang, bukan pengalaman belajar bertahap. |
| Penulisan dan revisi manual | Time-to-publish tinggi dan sulit diskalakan. |
| Tidak ada quality gate terpadu | Risiko fakta keliru, citation hilang, repetisi, dan tone tidak konsisten. |
| Publishing terpisah dari creation | Draft perlu dipindah atau diformat ulang sebelum masuk Library. |

## Opportunity

Mengubah Library dari tempat konsumsi konten menjadi sistem end-to-end untuk membuat, mengelola, dan membaca pengetahuan. AI menangani pekerjaan berat, sementara creator tetap mengontrol tujuan, outline, sumber, isi, dan publikasi.

# 2. Product Vision

Vision Siapa pun dapat mengubah satu topik menjadi modul belajar atau ebook yang terstruktur, bersumber, dapat diedit, dan siap dibaca dalam satu workflow.

## JTBD utama

Ketika saya punya topik yang ingin diajarkan atau didokumentasikan, saya ingin AI membantu meneliti, menyusun, dan menulisnya menjadi materi yang kredibel, agar saya dapat mem-publish konten berkualitas tanpa memulai dari halaman kosong.

# 3. Objectives, Metrics & Non-goals

| Objective | Metric awal | Target hipotesis |
| --- | --- | --- |
| Mempercepat pembuatan | Median time dari topik ke publish-ready draft | < 30 menit, di luar waktu review manusia |
| Meningkatkan completion | Creation flow completion rate | >= 55% dari outline yang disetujui |
| Menjaga kepercayaan | Claim dengan citation yang dapat dibuka | >= 95% untuk factual claims hasil research |
| Meningkatkan kualitas | Draft lolos quality check tanpa blocker | >= 80% setelah maksimal 2 regenerate |
| Mendorong supply | Published AI-assisted content per active creator | >= 2 per bulan |
| Memberi value pembaca | Reader completion / chapter completion | Baseline + 15% |

## Non-goals MVP

Menggantikan expert review atau menjamin kebenaran absolut.

Membuat buku akademik siap publikasi formal, jurnal ilmiah, atau materi berlisensi tanpa pemeriksaan hak cipta.

Collaborative editing real-time, marketplace creator, monetization, dan print-on-demand.

Auto-publish tanpa persetujuan creator.

# 4. Personas & Roles

| Persona | Need | Permission |
| --- | --- | --- |
| Creator | Membuat materi cepat dari topik dan mengedit hasil AI | Create, edit, preview, submit/publish sesuai role |
| Subject-matter expert | Memastikan akurasi, kedalaman, dan relevansi | Review, comment, approve content |
| Admin/Editor | Menjaga kualitas Library dan governance | Review, approve/reject, publish, unpublish, manage taxonomy |
| Reader | Membaca materi yang rapi dan tepercaya | Read, navigate, save progress, report issue |

# 5. Scope & Assumptions

## MVP scope

Dua output type: Module dan Ebook.

Input topik, target audience, objective, level, language, tone, length, dan optional source/upload.

AI research dengan source cards, tanggal akses, dan citation mapping.

AI-generated brief dan outline yang wajib disetujui sebelum full generation.

Background generation per chapter, progress, retry, cancel, dan partial recovery.

Structured editor, inline citation, regenerate selection, expand, simplify, rewrite, dan fact-check flag.

Quality panel: coverage, citation, duplication, readability, unsafe content, dan missing section.

Preview reader, cover generation dari template, metadata, draft/version, review, publish ke Library.

## Key assumptions to validate

| ID | Assumption | Validation |
| --- | --- | --- |
| A-01 | User lebih percaya AI jika sumber terlihat dan bisa diganti | Prototype test + interview |
| A-02 | Outline approval menurunkan waste generation | Compare completion and regeneration rate |
| A-03 | Module dan ebook dapat memakai content model yang sama dengan presentation berbeda | Architecture spike |
| A-04 | Long-form generation perlu asynchronous job dan resumability | Load and failure testing |

# 6. Product Service Blueprint

Blueprint ini menjadi sumber kebutuhan fitur dan test coverage.

| Stage | User / Frontstage | AI & Backstage | Evidence / Recovery |
| --- | --- | --- | --- |
| 1. Start | Klik Create with AI, pilih Module/Ebook | Buat project draft dan version | Draft ID; autosave; resume |
| 2. Define | Isi topic, audience, objective, style | Validate prompt, estimate scope/cost | Input summary; validation errors |
| 3. Research | Lihat, filter, add/remove sources | Search/retrieve, deduplicate, rank credibility | Source cards; access date; retry source |
| 4. Plan | Review learning brief dan outline | Synthesize research; propose chapters/outcomes | Approved outline version; regenerate section |
| 5. Generate | Pantau progress per chapter | Queue jobs; generate; cite; persist partial result | Job status; partial output; retry failed chapter |
| 6. Review | Edit, ask AI, inspect citation & issues | Quality evaluation and trace checks | Quality score; flagged claims; change history |
| 7. Preview | Switch reader preview and cover | Render output; validate metadata/layout | Preview snapshot; layout warnings |
| 8. Approve | Submit review or approve | Permission workflow; audit actions | Approval status; reviewer note |
| 9. Publish | Set visibility and publish | Index Library, cache reader, create version | Published URL; rollback/unpublish |
| 10. Learn | Monitor reading and reported issue | Analytics, feedback, correction workflow | Completion; report issue; new revision |

# 7. Target Experience Flow

Create project: pilih Module atau Ebook.

Define intent: topik, siapa pembacanya, apa hasil belajarnya, level, bahasa, tone, dan panjang.

Research: AI menampilkan rencana riset dan daftar sumber. Creator dapat menambah, menghapus, atau lock sumber.

Approve brief: AI merangkum angle, scope, learning outcomes, dan batasan.

Approve outline: creator edit judul, urutan, kedalaman, lalu menjalankan generation.

Generate: progress tampil per chapter. Creator dapat meninggalkan halaman dan kembali tanpa kehilangan hasil.

Edit & validate: gunakan structured editor, citation inspector, dan quality panel.

Preview: lihat tampilan reader untuk desktop/mobile serta cover dan metadata.

Review & publish: submit approval bila diperlukan, lalu publish ke Library.

UX principle Generate in stages. Jangan menghabiskan biaya dan waktu untuk full ebook sebelum user menyetujui brief, sumber, dan outline.

# 8. Functional Requirements

| ID | Requirement | Priority | Verification |
| --- | --- | --- | --- |
| FR-01 | User dapat membuat AI content project dan memilih Module/Ebook. | Must | Functional test |
| FR-02 | Sistem menyimpan topic brief, audience, objective, level, language, tone, length, dan source preference. | Must | Schema + UI test |
| FR-03 | Sistem menampilkan estimasi durasi dan credit/cost sebelum research dan generation. | Must | UI + billing contract |
| FR-04 | AI melakukan research dan menyajikan source title, publisher, URL, tanggal, snippet, credibility hint, dan status akses. | Must | Retrieval evaluation |
| FR-05 | User dapat add, remove, exclude, dan lock source sebelum generation. | Must | Functional test |
| FR-06 | AI membuat content brief, learning outcomes, serta outline editable. | Must | Content evaluation |
| FR-07 | Full generation hanya dimulai setelah outline disetujui. | Must | Workflow test |
| FR-08 | Generation berjalan asynchronous, per chapter, dengan progress dan resumability. | Must | Integration/failure test |
| FR-09 | Setiap factual claim hasil research dapat ditautkan ke citation. | Must | Citation trace evaluation |
| FR-10 | Editor mendukung heading, paragraph, list, callout, image placeholder, quiz/checkpoint, dan citation block. | Must | Editor test |
| FR-11 | User dapat regenerate selection/chapter, expand, shorten, simplify, change tone, dan translate. | Should | Functional + audit test |
| FR-12 | Sistem menandai unsupported claim, broken citation, duplication, unsafe content, dan missing section. | Must | Quality suite |
| FR-13 | User dapat preview sebagai reader, edit cover metadata, dan melihat estimated reading time. | Must | Visual test |
| FR-14 | Project memiliki draft, version history, autosave, restore, dan audit trail. | Must | Data integrity test |
| FR-15 | Admin/editor dapat approve, reject with note, publish, unpublish, dan rollback version. | Must | RBAC + workflow test |
| FR-16 | Published content masuk taxonomy/search Library dan membuka reader dengan progress tracking. | Must | E2E test |
| FR-17 | Reader dapat melaporkan content issue pada section tertentu. | Should | E2E test |
| FR-18 | Dashboard creator menampilkan status Draft, Researching, Generating, Needs Review, Approved, Published, Failed. | Must | State test |

# 9. Output Model: Module vs Ebook

| Dimension | Module | Ebook |
| --- | --- | --- |
| Primary outcome | Menguasai kemampuan atau konsep melalui urutan belajar | Memahami topik secara mendalam melalui bacaan terstruktur |
| Structure | Sections, lessons, learning outcomes, checkpoints, quiz | Front matter, chapters, subchapters, summary, references |
| Reader UX | Progress per lesson, next lesson, checkpoint | Table of contents, chapter navigation, reading progress |
| Default generation | Shorter chunks, instructional, practice-oriented | Long-form narrative, deeper synthesis |
| Completion signal | Lesson/module completed | Reading progress / ebook completed |
| Shared model | Content blocks, citations, metadata, versions, cover, approval, publishing | Content blocks, citations, metadata, versions, cover, approval, publishing |

# 10. Content Project States

| State | Meaning | Allowed next state |
| --- | --- | --- |
| Draft | Input belum lengkap atau belum memulai research | Researching, Archived |
| Researching | Retrieval berjalan | Research Ready, Failed, Cancelled |
| Research Ready | Sources tersedia untuk review | Outlining, Draft |
| Outlining | Brief/outline dibuat | Outline Review, Failed |
| Outline Review | Menunggu approval creator | Generating, Outlining |
| Generating | Chapter jobs berjalan | Needs Review, Partial Failure, Cancelled |
| Needs Review | Draft lengkap, quality issue mungkin ada | Approved, Generating, Draft |
| Approved | Lolos creator/editor approval | Published |
| Published | Tersedia di Library | Unpublished, Revision Draft |
| Partial Failure | Sebagian chapter gagal | Generating, Needs Review |
| Failed | Job gagal tanpa output usable | Retry, Draft |

# 11. Edge Cases & Recovery

| Scenario | Expected behavior |
| --- | --- |
| Topik terlalu luas | AI meminta narrowing melalui 2-4 suggested angles sebelum research. |
| Topik ambigu | Sistem menampilkan interpreted brief dan meminta confirmation. |
| Tidak ada sumber kredibel | Generation diblokir untuk sourced mode; user dapat ubah scope atau memakai provided sources. |
| Sumber paywalled/broken | Tandai unavailable; jangan mengutip isi yang tidak berhasil diakses. |
| Sumber saling bertentangan | Tampilkan conflict card dan representasikan perbedaan secara eksplisit. |
| Generation timeout | Simpan chapter selesai, retry hanya job gagal. |
| User menutup browser | Job tetap berjalan; progress tersedia saat kembali. |
| Credit habis | Pause sebelum job berikutnya; hasil existing tetap tersimpan. |
| Regenerate menghapus edit manual | Buat versi baru dan tampilkan diff/restore. |
| Copyright risk | Block near-verbatim passage; paraphrase dan citation; tampilkan warning. |
| Unsafe or disallowed topic | Refuse or constrain generation sesuai policy; jangan publish. |
| Citation dihapus saat edit | Quality panel menandai unsupported claim/citation gap. |
| Concurrent edit | Optimistic locking; conflict prompt, tidak silent overwrite. |
| Publish gagal | Status tetap Approved; retry idempotent tanpa duplicate item. |

# 12. AI, Research & Quality Architecture

## Logical components

| Component | Responsibility |
| --- | --- |
| Orchestrator | Menjalankan staged workflow dan state machine. |
| Research service | Search, retrieve, parse, deduplicate, rank, dan store source snapshot/metadata. |
| Planner | Membuat brief, learning outcomes, dan outline dari intent + evidence. |
| Writer | Generate per chapter dengan context budget dan citation contract. |
| Quality evaluator | Menilai coverage, grounding, duplication, readability, safety, dan structural completeness. |
| Content service | Menyimpan blocks, version, comments, metadata, taxonomy, cover, dan publish status. |
| Job queue | Long-running jobs, progress, retry, cancellation, idempotency. |
| Reader/index | Render published version, search indexing, progress, analytics. |

## Grounding and citation rules

Bedakan sourced factual content, general explanation, dan creator opinion.

Simpan hubungan claim/section ke source ID; citation tidak hanya berupa daftar referensi di akhir.

Jangan menyatakan sumber telah dibaca bila retrieval gagal.

Sumber yang dikunci creator tidak boleh diganti diam-diam.

Tampilkan tanggal akses dan status source; dukung broken-link recheck.

## Human-in-the-loop gates

| Gate | Required evidence | Approver |
| --- | --- | --- |
| G1 Research ready | Source set tersedia, relevan, tidak seluruhnya gagal | Creator |
| G2 Outline lock | Audience, outcomes, scope, structure disetujui | Creator |
| G3 Publish ready | No blocker quality issue, citations pass, preview valid | Creator or Editor |
| G4 Release | E2E, security, cost, rollback, monitoring evidence | Product Owner |

# 13. Data Model

| Entity | Key fields |
| --- | --- |
| ContentProject | id, owner, type, status, topic, audience, objective, language, tone, target_length, cost_budget |
| Source | id, project_id, url, title, publisher, retrieved_at, status, credibility_hint, locked, snapshot_ref |
| OutlineVersion | id, project_id, version, nodes, learning_outcomes, approved_at |
| ContentVersion | id, project_id, blocks, outline_version_id, created_by, model_info, created_at |
| Citation | id, content_version_id, block/claim range, source_id, locator, status |
| GenerationJob | id, project_id, stage, chapter_id, status, progress, attempts, error_code, cost |
| QualityReport | id, content_version_id, checks, severity, evidence, resolved_at |
| Publication | id, content_version_id, slug, visibility, published_at, rollback_from |
| ReaderProgress | user_id, publication_id, location, completion, updated_at |
| AuditEvent | actor, action, entity, before/after ref, timestamp |

# 14. Non-functional Requirements

| Area | Requirement |
| --- | --- |
| Performance | Input/outline UI response p95 < 2s excluding AI jobs; progress update <= 5s. |
| Reliability | No lost approved draft; generation jobs retry safely; publish idempotent. |
| Availability | Target 99.5% monthly for creation and reader services in MVP. |
| Scalability | Queue-based generation with concurrency and per-user/project limits. |
| Security | RBAC, encryption in transit/at rest, signed access to private assets, audit trail. |
| Privacy | Do not train provider model on user content unless explicitly agreed; retention and deletion controls. |
| Cost control | Preflight estimate, hard budget cap, caching, per-stage token/cost logging. |
| Observability | Trace project/job/model/provider, latency, failure, cost, citation pass, publish result. |
| Accessibility | Keyboard navigation, semantic headings, contrast, focus states, screen-reader labels. |
| Compatibility | Current Chrome/Safari/Edge responsive reader; graceful recovery on network change. |
| Localization | Unicode-safe; language metadata; output language independent from UI language. |

# 15. Core Use Cases & Acceptance Criteria

## UC-01 Generate a sourced module

Actor: Creator. Trigger: memilih Create with AI dan Module. Outcome: module draft yang siap direview.

Given input wajib valid, when creator memulai research, then project berubah ke Researching dan dapat ditinggalkan tanpa kehilangan progress.

Given research selesai, then creator melihat sources dan dapat add/remove/lock sebelum outline.

Given outline belum disetujui, when creator mencoba full generation, then sistem memblokir dan menjelaskan langkah yang diperlukan.

Given outline disetujui, when generation dimulai, then progress tampil per lesson dan hasil parsial disimpan.

Given satu lesson gagal, then lesson lain tetap tersedia dan retry hanya menargetkan lesson gagal.

Given quality blocker masih ada, when publish ditekan, then publish diblokir dan issue dapat dinavigasi.

## UC-02 Edit and regenerate safely

Regenerate selection membuat versi baru tanpa menghapus versi sebelumnya.

Manual edits yang berpotensi tertimpa ditampilkan dalam confirmation/diff.

Citation mapping diperiksa ulang setelah rewrite.

User dapat restore version dan audit event tercatat.

## UC-03 Publish to Library

Only Approved version dapat dipublish oleh role berwenang.

Publish membuat satu Library item dengan slug unik, taxonomy, cover, dan reader view.

Kegagalan indexing tidak membuat duplicate publication saat retry.

Unpublish menghapus akses reader baru tetapi mempertahankan version dan audit history.

# 16. MVP Release Scope & Roadmap

| Release | Includes | Explicitly deferred |
| --- | --- | --- |
| MVP | Topic brief, web/provided-source research, source review, outline approval, chapter generation, structured editor, citations, quality blockers, preview, cover template, approval, publish, reader progress, job/cost monitoring | Real-time collaboration, marketplace, voice narration, advanced assessment, export print-ready |
| V1.1 | Comments/reviewer workflow, content templates, stronger analytics, report issue, translation, export PDF/EPUB | Creator monetization |
| V1.2 | Team workspace, shared knowledge sources, brand voice, reusable style guide, advanced quiz, multimedia | Open marketplace |
| Future | Personalized learning paths, adaptive modules, audio, marketplace, licensing/commerce | TBD |

## Suggested epics

| Epic | Outcome |
| --- | --- |
| E1 Creation Setup | Project dan intent terdefinisi. |
| E2 Research & Sources | Evidence set transparan dan dapat dikontrol. |
| E3 Brief & Outline | Struktur disetujui sebelum generation. |
| E4 AI Generation | Long-form content dibuat resilient per chapter. |
| E5 Editor & Versioning | User memperbaiki output tanpa kehilangan kontrol. |
| E6 Quality & Trust | Risiko fakta, citation, safety, dan struktur terlihat. |
| E7 Review & Publishing | Konten lolos approval dan masuk Library. |
| E8 Reader & Analytics | Materi nyaman dibaca dan outcome terukur. |
| E9 Platform Operations | Cost, queue, monitoring, audit, dan admin manageable. |

# 17. Test, UAT & Release Readiness

| Layer | Focus | Exit evidence |
| --- | --- | --- |
| Component | Editor blocks, validators, state transitions, cost calculator | Automated tests pass |
| Contract | AI provider, search/retrieval, job queue, publish/index | Schema and error contract pass |
| Integration | Research -> outline -> generation -> quality -> publish | Happy, failure, retry, cancel flows pass |
| AI evaluation | Groundedness, citation precision/coverage, outline quality, duplication | Evaluation set meets threshold |
| Security/privacy | RBAC, private sources, prompt injection, data leakage, audit | No open critical/high issue |
| Performance | Concurrent jobs, long content, reader load | NFR targets met |
| UAT | Creator and editor finish real scenarios | Named business approver signs off |
| Release readiness | Rollback, monitoring, support SOP, provider/budget limit | Release checklist approved |

Important UAT memvalidasi apakah workflow memenuhi kebutuhan creator dan editor. UAT tidak menggantikan QA, security testing, atau AI evaluation.

# 18. Roles & DRACI

| Deliverable / Decision | Product | Design | AI/BE | FE | QA | Editor/Admin |
| --- | --- | --- | --- | --- | --- | --- |
| PRD, scope, KPI | A/D | C | C | I | C | C |
| Blueprint & user flow | A | D/R | C | C | C | C |
| AI research/generation design | A | C | D/R | I | C | C |
| Editor & reader UI | A | D/R | C | R | C | C |
| AI evaluation suite | A | C | R | I | D/R | C |
| Quality/release evidence | A | C | R | R | D/R | I |
| Editorial policy | C | I | C | I | C | A/D/R |
| Publish approval | I | I | I | I | C | A/R |

Legend: D Driver, R Responsible, A Accountable, C Consulted, I Informed. Satu A per deliverable/decision.

# 19. Risks & Mitigation

| Risk | Impact | Mitigation / Contingency | Owner |
| --- | --- | --- | --- |
| Hallucination / unsupported claims | Loss of trust | Grounded generation, claim-citation checks, blocker before publish, report issue | AI/QA |
| Low-quality or biased sources | Misleading content | Source ranking, user control, diversity/conflict checks, editorial policy | Product/Editor |
| Copyright leakage | Legal/reputation | Similarity guard, quote limits, attribution, takedown workflow | Editor |
| Generation cost spike | Margin loss | Estimate, cap, stage gates, caching, quotas, dashboard | Product/Engineering |
| Long job failure | Abandonment | Queue, partial persist, retry per chapter, resumability | Engineering |
| One-click low-quality catalog flood | Library quality drops | Approval gate, role/usage limits, editorial standards | Admin |
| Provider dependency | Outage/price risk | Provider abstraction, fallback model for selected stages | Engineering |
| Prompt injection from web source | Data/safety risk | Treat sources as untrusted data, sanitize, isolate instructions | Security/AI |
| Over-automation | Generic voice | Human approvals, editable outline, brand/style controls | Product/Design |

# 20. Open Questions & Sprint 0 Decisions

Apakah creator adalah semua member atau role khusus? Siapa final approver untuk public Library?

Apakah research hanya web publik, uploaded sources, existing ThinkerLab content, atau kombinasi?

Model billing: included quota, credits, subscription tier, atau internal-only?

Batas default panjang module/ebook dan maximum generation cost per project?

Apakah published AI-assisted content diberi label dan source disclosure ke reader?

Apakah export PDF/EPUB dibutuhkan saat MVP atau cukup reader web?

Apakah content harus mengikuti taxonomy dan tone guide ThinkerLab yang sudah ada?

Sumber apa yang dilarang dan berapa standar minimal source credibility?

Data retention untuk source snapshot, prompt, model output, dan audit log?

## Recommended Sprint 0 outputs

Validated prototype untuk setup, source review, outline approval, editor, quality panel, dan publish.

Architecture spike untuk retrieval, async jobs, content blocks, citation mapping, versioning, dan Library indexing.

AI evaluation dataset minimal 20 topik UI/UX dengan gold rubric dari expert.

Cost model per project type dan concurrency/load assumptions.

Editorial, sourcing, safety, copyright, approval, rollback, dan takedown policy.

MVP story map, Definition of Ready, Definition of Done, test plan, and release gate.

# 21. Definition of Ready & Done

## Definition of Ready

Actor, outcome, blueprint stage, requirement ID, and priority clear.

Flow, UI/design, acceptance criteria, AI behavior/evaluation rule, dependencies, error states, telemetry, and test data ready.

Cost/privacy/security implications reviewed; owner and approver named.

## Definition of Done

Implementation reviewed; unit, contract, integration, E2E, AI evaluation, security, accessibility, and performance evidence available as applicable.

Telemetry, logs, cost tracking, retry/rollback, documentation, support SOP, and release notes complete.

Traceability requirement -> test -> evidence complete; accepted residual risks documented.

# 22. Decision & Change Log

| ID | Date | Decision / Change | Status | Approver |
| --- | --- | --- | --- | --- |
| DEC-001 | 11 Aug 2026 | Use staged AI-assisted publishing workflow | Proposed | Product Owner |
| DEC-002 | 11 Aug 2026 | MVP supports Module and Ebook on shared content model | Proposed | Product + Tech |
| DEC-003 | 11 Aug 2026 | Outline approval and quality gate required before publish | Proposed | Product Owner |